**Project Planning Phase**

**Project Planning Template (Product Backlog, Sprint Planning, Stories, Storypoints)**

|  |  |
| --- | --- |
| Date | 29October 2022 |
| Team ID | B2-2M4E |
| Project Name | Skill / Job Recommender Application |
| Maximum Marks | 8 Marks |

**Product Backlog, Sprint Schedule, and Estimation (4 Marks)**

| **Sprint** | **Functional Requirement (Epic)** | **User Story Number** | **User Story / Task** | **Story Points** | **Priority** | **Team Members** |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Registration | USN-1 | Registration through Form  Registration through Gmail  Registration through website | 3 | Medium | B.Kaviya  M.Vinisha  A.Ashok Pandi |
| Sprint-1 | User Confirmation | USN-2 | Confirmation via Email  Confirmation via OTP | 3 | Medium | B.Kaviya  M.Vinisha |
| Sprint-1 | Apply for a job | USN-3 | After register confirmation ,Apply for a job with click of a button . | 3 | Medium | B.Kaviya  M.Vinisha  A.Ashok Pandi |
| Sprint-1 | Resume posting | USN-4 | Inserting the reasume for in website. | 2 | Low | B.Kaviya  M.Vinisha  A.Ashok Pandi |
| Sprint-2 | User fill the application | USN-5 | Login and update profile,including forgetten password reminders and fill the application details. | 2 | Low | B.Kaviya  M.Vinisha  A.Ashok Pandi |
| Sprint-2 | User search | USN-6 | Powerful online job search tool. | 2 | Low | B.kaviya  M.Vinisha |
| Sprint-2 | User privacy | USN-7 | Job seeker sets “privacy level” to control how much information is visible to employers through resume search. | 2 | Low | B.Kaviya  M.Vinisha  A.Ashok Pandi |
| Sprint-3 | User expectation search | USN-8 | Search job by location ,qualification,categories,company location,experience and keywords,and whichjob suit for you,etc.. | 2 | Low | B.Kaviya  M.Vinisha  A.Ashok Pandi |
| Sprint -3 | User Contact infomation | USN-9 | Job seeker contact is hidden ,and very secured. | 3 | Medium | B.Kaviya  M.Vinisha |
| Sprint-3 | Job deatails | USN-10 | Add multiple list of qualification and what is expectation for company and all detail include in our website. | 2 | Low | B.Kaviya  A.Ashok Pandi |
| Sprint-4 | Use select the Suitable job | USN-11 | User select the suitable job the send the message of chatbot communication and select will be the interview. | 1 | High | B.Kaviya  M.Vinisha |
|  |  |  |  |  |  |  |

**Project Tracker, Velocity & Burndown Chart: (4 Marks)**

| **Sprint** | **Total Story Points** | **Duration** | **Sprint Start Date** | **Sprint End Date (Planned)** | **Story Points Completed (as on Planned End Date)** | **Sprint Release Date (Actual)** |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint -1** | 12 | 6 Days | 24 Oct 2022 | 29 Oct 2022 | 20 | 31 Oct 2022 |
| **Sprint -2** | 6 | 6 Days | 31 Oct 2022 | 05 Nov 2022 | 20 | 06 Nov 2022 |
| **Sprint -3** | 7 | 6 Days | 07 Nov 2022 | 12 Nov 2022 | 20 | 13 Nov 2022 |
| **Sprint -4** | 6 | 6 Days | 14 Nov 2022 | 19 Nov 2022 | 20 | 20 Nov 2022 |



**Velocity:**


**AV for sprint 1= Sprint Duration /velocity =12/6=2**

**AV for Sprint 2=Sprint Duration/Velocity=6/6=1**

**AV for Sprint 3=Sprint Duration/Velocity=6/6=1**

**AV for Sprint 4=Sprint Duration/Velocity=6/6=1**

**BurndownChart:**

****